Future Plan / Timeline

Start Date: 22 May 2025
Current Status: Ongoing (Project not yet completed)

May – July 2025

- Initial concept development and early prototyping.

- Identification of main system components and preliminary testing.

August – October 2025

- Experiments and subsystem testing continued.

- Collection of early performance data.

- Recognition that certain components increased overall cost.

November 2025

- Beginning of final optimization phase.

- Redesign of the project to make it more cost-efficient.

- Search for cheaper, more available, and more reliable components.

December 2025

- Integration of the newly selected components.

- Re-assembly of the full system based on the optimized design.

- Testing to verify compatibility and performance with the new parts.

January – February 2026

- Assembly of the final prototype.

- Documentation of any design changes, improvements, or deviations from earlier versions.

- Preparation and completion of the poster and final presentation.

- Final testing and validation of system performance.

March 2026 (and onwards if needed)

- Project polishing, final data collection, and submission steps.

- Additional improvements if time allows.